ENGINEERING GUIDEBOOK

Enterprise Sales Intelligence Platform

ESIP - Data Integration Foundation

Version 0.2 | Living Document

Window Asia Public Company Limited
22 July 2026

# Document control

| Field | Value |
| --- | --- |
| Document | ESIP Engineering Guidebook |
| Version | 0.2 |
| Status | Living Document - Sprint 0 |
| Owner | Window Asia Public Company Limited |
| Primary audience | Project owner, business, data engineers, developers, QA, and AI assistants |

## Revision history

| Version | Date | Change |
| --- | --- | --- |
| 0.1 | Prior draft | Initial charter and architecture concept |
| 0.2 | 22 Jul 2026 | Workspace baseline, confirmed sales semantics, registry, milestones, and AI context |

# 1. Purpose and vision

ESIP is the governed data platform for daily sell-out and inventory reporting from Modern Trade partners. It converts source files with incompatible layouts into one traceable canonical model for dashboards, KPI analysis, and future AI use.

The target outcome is a trusted daily view that can answer what happened, why it happened, and what action should follow without manually consolidating Excel files.

# 2. Confirmed business contract

Sales amount excludes VAT.

Sales amount is after discount.

Transactions represent sell-out.

Returns are separate records and remain a distinct record type.

Files are downloaded and processed every day.

SAP Business One is the master for product, customer-SKU mapping, and branch data.

# 3. Scope

Initial sources are DoHome (DH), Global House (GBH), HomeHub (HH), HomePro (HP), MegaHome (MH), and Thai Watsadu (TWD). The initial facts are sales and inventory snapshots. Forecasting, promotion ROI, and demand planning follow after the data foundation is proven.

# 4. Architecture

1.  Modern Trade daily files + SAP master exports

2.  Immutable landing zone and file manifest

3.  Source recognition and versioned Import Profile

4.  Validation, transformation, and SAP mapping

5.  Canonical sales and inventory facts

6.  Warehouse / semantic data mart

7.  Dashboard / KPI / governed AI

# 5. System constitution

SAP is the master; source files never create product or branch masters automatically.

Dashboards read canonical or warehouse data only.

Each file family has a versioned Import Profile.

Source-specific behavior belongs in configuration and reusable transforms, not business KPI logic.

Every output row retains source, batch, file, sheet, and row lineage.

Invalid and unmapped data is quarantined with a reason; it is never silently discarded.

Raw files are immutable and deduplicated by cryptographic hash.

# 6. Source registry

| Code | Partner | SAP prefix | Format | Content |
| --- | --- | --- | --- | --- |
| DH | DoHome | CDH | XLSX | Sales / inventory |
| GBH | Global House | CGH | XLSX | Sales / inventory |
| HH | HomeHub | CHH | XLSX | Sales / inventory |
| HP | HomePro | CHP | ZIP / CSV | Sales / inventory |
| MH | MegaHome | CMH | ZIP / CSV | Sales / inventory |
| TWD | Thai Watsadu | CTW | XLS / XLSX | Sales / inventory |

# 7. Canonical outputs

## 7.1 Sales fact

Grain: source, sales date, branch, product, and record type. The measure is sell-out sales excluding VAT after discount. Returns stay separate. SAP ItemCode is attached when mapping succeeds; lineage remains available in all cases.

## 7.2 Inventory snapshot fact

Grain: source, snapshot date, branch, and product. Core measures are on-hand quantity and value. Optional source metrics remain extensions until their definitions are approved.

# 8. Import workflow

Land original file in the matching incoming folder.

Compute SHA-256 and reject duplicate submissions.

Recognize source and report type from filename, archive, sheet, and header signatures.

Read using the matching versioned Import Profile.

Normalize headers, dates, numbers, identifiers, and wide matrices.

Validate mandatory fields and source rules.

Map customer SKU through OSCN and branch through Business Partner Master Data.

Quarantine errors; load valid rows into canonical staging.

Reconcile source and canonical totals.

Publish the batch only after reconciliation passes.

# 9. Milestones and acceptance gates

| Milestone | Outcome | Acceptance gate |
| --- | --- | --- |
| M0 | Foundation | Workspace, registry, status, and initial contracts exist |
| M1 | Source onboarding | All samples placed, hashed, mapped, and test fixtures recorded |
| M2 | Import engine | Routine daily files import without source-specific KPI code changes |
| M3 | Canonical layer | Mapping, quarantine, lineage, and reconciliation pass |
| M4 | Warehouse | Historical facts and dimensions support multi-dimensional drill-down |
| M5 | Dashboard | Approved KPI reconciliation and role access pass |
| M6 | AI analytics | AI uses certified semantic data and preserves evidence lineage |

# 10. Current state and next action

The workspace foundation is complete. Existing project files were preserved at the project root and copied into governed folders. KPI workbooks are placed for DH, GBH, HH, HP/MH, and TWD; SAP Item Master, OSCN, and Branch Master exports are under MasterData. KPI - TA 2026.xlsx is quarantined as unclassified because its source cannot be identified safely from the filename.

Immediate next action: profile the placed workbooks and produce a SHA-256 source manifest, workbook structure inventory, field mapping matrix, and acceptance test per source. The earlier raw daily-report attachments are not separately visible in the current filesystem.

# 11. AI context

| Context key | Value |
| --- | --- |
| Purpose | Normalize daily Modern Trade sell-out and inventory into governed canonical facts |
| Master systems | SAP Item Master Data, OSCN, Business Partner Master Data |
| Sales semantics | Ex-VAT, after discount, sell-out, returns separated |
| Active sources | DH, GBH, HH, HP, MH, TWD |
| Non-negotiables | Immutable raw files, configuration-driven profiles, quarantine, reconciliation, end-to-end lineage, canonical-only analytics |
| Current constraint | KPI workbooks are available; earlier raw daily-report attachments are not separately visible |
| Next milestone | M1 Source onboarding baseline |